Grubman Contract AI Demo - Requirements Document

Version: 1.0
Date: October 13, 2025
Client: Grubman Shire Meiselas & Sacks (Transactional Law Firm)
Timeline: Working demo required by October 18, 2025 
Secondary Use: Conference presentation end of month

1. Executive Summary

1.1 Project Goal

Build a working AI-powered contract demo that showcases two critical capabilities for Grubman:

- Intelligent Contract Drafting - Generate NDAs and contracts based on firm history and previous agreements

- Due Diligence Review - Automated contract review using Eric Sacks' due diligence checklist/process

1.2 Strategic Context

- Grubman is evaluating NetDocs AI, Spellbook AI, and Harvey AI

- They are a transactional law firm (not litigation-focused)

- Partners are attracted to polished demos (potentially favoring consumer-grade over enterprise)

- Larry Shire (key decision-maker) wants a 30-minute demo comparison

1.3 Success Criteria

- ✅ Demo must be visually polished (competitive with Spellbook AI)

- ✅ Must show clear efficiency gains over manual processes

- ✅ Must integrate with or acknowledge NetDocs (their current system) (This will be done in version 2 but not the first version

- ✅ Must demonstrate firm-specific learning (client history, previous agreements)

- ✅ Must address Eric Sacks' due diligence requirements specifically. We are waiting for this checklist and documentation. Do not have yet

- ✅ Must work reliably during 30-minute live demo with Larry Shire

2. Core Use Cases

2.1 Use Case #1: Contract Drafting from Firm History

2.1.1 User Story

As a Grubman attorney
I want to generate a new NDA or contract by referencing previous agreements we've done for similar clients
So that I can work more efficiently and maintain consistency with firm standards

2.1.2 Functional Requirements

FR-1.1: Template Library Management

- System shall maintain a library of firm-approved contract templates

- Templates must include: NDAs, Service Agreements, Licensing Agreements, Partnership Agreements

- Each template shall have metadata: client type, industry, deal size, date created, attorney author

FR-1.2: Client History Integration

- System shall store and retrieve previous agreements by client name

- System shall identify similar clients based on: industry, deal size, contract type

- System shall highlight clauses/terms that vary by client

FR-1.3: Intelligent Drafting Process

- User inputs: Client name, contract type, key deal terms (parties, scope, value, duration)

- System searches firm history for:

  - Previous contracts with same client

  - Similar contracts with similar clients

  - Standard firm templates for contract type

- System generates draft by:

  - Using most recent client-specific language (if exists)

  - Falling back to similar client language

  - Using firm template as baseline

  - Inserting user-provided deal terms

FR-1.4: Customization & Review Interface

- Generated draft displays in editable format

- System highlights:

  - Auto-generated sections (green)

  - Sections requiring attorney review (yellow)

  - Sections needing deal-specific input (red)

- Attorney can:

  - Edit any section inline

  - Request alternative language from firm history

  - Mark sections as "approved for future use"

FR-1.5: Learning & Improvement

- When attorney saves final version, system asks: "Save these changes as firm preference?"

- Approved changes update the template library

- System tracks: which clauses are most frequently edited, which attorneys prefer which language

2.1.3 Non-Functional Requirements

NFR-1.1: Speed

- Draft generation shall complete in < 30 seconds

- Search of firm history shall complete in < 5 seconds

NFR-1.2: Accuracy

- Generated drafts shall require < 15 minutes of attorney review time (vs. 1-2 hours manual drafting)

- 90%+ of generated clauses shall be used without modification

NFR-1.3: User Experience

- Interface shall feel polished and professional (matching Spellbook AI quality)

- No technical errors or loading delays during demo

2.2 Use Case #2: Due Diligence Contract Review

2.2.1 User Story

As a Grubman attorney (especially Eric Sacks)
I want to review contracts for conflicts, risks, and compliance with our due diligence checklist
So that I can quickly identify issues and make informed recommendations to clients

2.2.2 Functional Requirements

FR-2.1: Due Diligence Checklist Engine

- System shall implement Eric Sacks' due diligence process as structured checklist

- Checklist categories must include:

  - Party Identification - Who are the counterparties? Any red flags?

  - Financial Terms - Payment obligations, penalties, guarantees

  - Liability & Indemnification - Caps, exclusions, insurance requirements

  - Termination Rights - Notice periods, cause vs. convenience, consequences

  - Intellectual Property - Ownership, licensing, restrictions

  - Confidentiality - Scope, duration, exceptions

  - Regulatory Compliance - Industry-specific requirements

  - Dispute Resolution - Jurisdiction, arbitration, governing law

  - Material Adverse Changes - Force majeure, change of control

  - Conflicts of Interest - Related party transactions, competing obligations

FR-2.2: Automated Contract Analysis

- User uploads contract (PDF, DOCX, TXT)

- System automatically:

  - Parses document structure

  - Maps clauses to checklist categories

  - Identifies missing checklist items

  - Flags high-risk provisions

  - Compares terms to market standards

  - Searches for conflicts with existing client obligations

FR-2.3: Risk Scoring & Prioritization

- Each checklist item receives risk score: Critical (red), High (orange), Medium (yellow), Low (green)

- System generates risk score for entire contract (0.0-1.0 scale)

- Issues are prioritized by:

  - Severity (critical issues first)

  - Likelihood of dispute

  - Financial impact

  - Negotiability (easy wins vs. deal-breakers)

FR-2.4: Due Diligence Report Generation

- System generates comprehensive report including:

  - Executive Summary - Overall risk level, top 3 concerns

  - Checklist Completion - Visual dashboard showing which items are satisfied

  - Critical Issues - Detailed analysis with recommendations

  - Missing Provisions - What should be added

  - Favorable Terms - What's good in the contract

  - Negotiation Strategy - Suggested redlines and fallback positions

  - Comparison to Firm Standards - How this compares to typical Grubman deals

FR-2.5: Conflict Detection

- System checks contract against:

  - Client's existing obligations (non-competes, exclusivity)

  - Prior agreements with same counterparty

  - Conflicting representations and warranties

- Flags potential conflicts with specific references

FR-2.6: Interactive Review Mode

- Attorney can click any checklist item to see:

  - Relevant contract clauses

  - Why system flagged it

  - Suggested remedies

  - Market standard language

- Attorney can override system assessment with notes

2.2.3 Non-Functional Requirements

NFR-2.1: Speed

- Initial contract analysis shall complete in < 2 minutes

- Due diligence report generation shall complete in < 30 seconds

NFR-2.2: Accuracy

- System shall identify 95%+ of critical issues an attorney would find

- False positive rate shall be < 20% (better to flag cautiously than miss issues)

NFR-2.3: Customization

- Eric Sacks shall be able to customize the checklist

- Firm shall be able to add firm-specific risk patterns

3. Technical Architecture

3.1 Recommended Technology Stack

Core AI Engine:

- CrewAI for multi-agent orchestration (proven in your existing work)

- Claude 3.5 Sonnet (Anthropic API) - Better at legal reasoning than GPT-4

- GPT-4 Turbo (OpenAI API) - Fallback/parallel processing – This is a holding place for the LLM

Front-End:

- Streamlit (Python-based web UI) - Fast to build, professional appearance

- Custom CSS for Grubman branding and polished look

Document Processing:

- PyMuPDF for PDF parsing

- python-docx for DOCX parsing

- spaCy or NLTK for clause extraction

Storage & Retrieval:

- Vector Database (Pinecone or ChromaDB) for firm history semantic search

- SQLite for demo (can upgrade to PostgreSQL for production)

Deployment:

- Local Windows (primary for demo control)

- Streamlit Cloud (backup)

- Docker container (optional for easy handoff)

3.2 System Architecture Diagram

┌─────────────────────────────────────────────────────────┐

│                    USER INTERFACE                       │

│              (Streamlit Web Application)                │

│                                                         │

│  ┌──────────────────┐      ┌──────────────────────┐   │

│  │  Contract        │      │  Due Diligence       │   │

│  │  Drafting        │      │  Review              │   │

│  │  Module          │      │  Module              │   │

│  └──────────────────┘      └──────────────────────┘   │

└─────────────────────────────────────────────────────────┘

↓

┌─────────────────────────────────────────────────────────┐

│              AI ORCHESTRATION LAYER                     │

│                  (CrewAI Agents)                        │

│                                                         │

│  • Drafting Agent     • Due Diligence Agent            │

│  • History Agent      • Risk Scoring Agent             │

│  • Template Agent     • Conflict Checker Agent         │

│  • Review Agent       • Report Generator Agent         │

└─────────────────────────────────────────────────────────┘

↓

┌─────────────────────────────────────────────────────────┐

│              DATA & KNOWLEDGE LAYER                     │

│                                                         │

│  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐ │

│  │   Template   │  │  Firm        │  │  Client      │ │

│  │   Library    │  │  History     │  │  Database    │ │

│  │   (Vector)   │  │  (Vector)    │  │  (SQL)       │ │

│  └──────────────┘  └──────────────┘  └──────────────┘ │

│                                                         │

│  ┌──────────────────────────────────────────────────┐  │

│  │     Due Diligence Checklist Rules Engine        │  │

│  │     (Eric Sacks' process encoded)                │  │

│  └──────────────────────────────────────────────────┘  │

└─────────────────────────────────────────────────────────┘

↓

┌─────────────────────────────────────────────────────────┐

│                 EXTERNAL APIS                           │

│                                                         │

│  • Claude 3.5 Sonnet (Anthropic)                       │

│  • GPT-4 Turbo (OpenAI)                                │

│  • (Optional) NetDocs API integration                  │

└─────────────────────────────────────────────────────────┘

3.3 Agent Architecture

For Contract Drafting:

- History Search Agent - Finds relevant past contracts

- Template Selection Agent - Chooses best template

- Clause Assembly Agent - Combines clauses intelligently

- Customization Agent - Applies deal-specific terms

- Review Agent - Flags sections needing attorney attention

For Due Diligence:

- Parser Agent - Extracts contract structure

- Classification Agent - Maps clauses to checklist categories

- Risk Detection Agent - Identifies problematic terms

- Conflict Checker Agent - Searches for conflicts

- Scoring Agent - Calculates risk scores

- Report Generator Agent - Creates comprehensive report

4. Data Requirements

4.1 Sample Data for Demo

Contract Templates (Minimum 5):

- Mutual NDA (standard)

- One-way NDA (for vendors)

- Service Agreement (consulting/agency)

- Licensing Agreement (IP/software)

- Partnership Agreement (JV/collaboration)

Firm History Contracts (Minimum 10):

- 2-3 NDAs with entertainment clients (Grubman's specialty)

- 2-3 Service agreements with varying terms

- 2-3 Licensing deals showing progression

- 2 Partnership agreements

Client Database (Minimum 15 clients):

- Mix of entertainment (music, film, sports), tech, and corporate

- Include client type, industry, deal history, preferences

Due Diligence Checklist:

- Eric Sacks' actual checklist (if available) (Not been provided yet) OR

- Standard M&A due diligence checklist customized for transactional law

4.2 Data Format

Templates stored as:

- JSON metadata + full text

- Clauses tagged with: category, negotiability, client type, attorney notes

Firm history stored as:

- Vector embeddings (for semantic search)

- Structured metadata (client, date, deal type, outcome)

- Full text (for clause extraction)

5. Demo Scenarios

5.1 Scenario 1: Draft NDA for New Music Client

Setup:

- User: Grubman attorney

- Client: New recording artist (similar to existing clients)

- Task: Need NDA before discussing representation

Demo Flow:

- Attorney opens "Contract Drafting" module

- Enters: Client name = "Jordan Rivera (Music Artist)", Contract type = "Mutual NDA"

- System searches firm history → finds 3 similar NDAs for music clients

- System generates draft using most relevant language

- Draft appears in < 30 seconds with highlights:

  - Green: Standard Grubman language (95% of document)

  - Yellow: Client-specific terms auto-populated (5% of document)

- Attorney reviews, makes 2 minor edits, saves

- System asks: "Save edits as preferred language?" → Attorney approves

Key Message:

- "What used to take 45 minutes now takes 5 minutes"

- "Every approved edit makes the system smarter for the whole firm"

5.2 Scenario 2: Due Diligence Review of Complex Service Agreement

Setup:

- User: Eric Sacks (or attorney on his team)

- Document: 45-page service agreement from vendor

- Task: Quick due diligence before client meeting

Demo Flow:

- Attorney opens "Due Diligence Review" module

- Uploads contract PDF

- System analyzes for 90 seconds → shows progress bar with agent activity

- Results appear:

  - Overall Risk Score: 0.68 (HIGH)

  - Checklist Dashboard: 7/10 categories green, 2 yellow, 1 red

  - Top 3 Concerns:

    - Unlimited liability (Section 8.2) - CRITICAL

    - One-sided termination (Section 10.1) - HIGH

    - 90-day payment terms (Section 3.4) - MEDIUM

- Attorney clicks "Critical Issue #1" → sees:

  - Exact contract language

  - Why it's problematic

  - Market standard alternative

  - Suggested redline language

- Attorney generates full report → downloads as PDF for client

Key Message:

- "What used to take 3 hours now takes 5 minutes"

- "Nothing gets missed - Eric's checklist is automated"

- "You can focus on strategy, not searching for needles in 45-page haystacks"

6. Competitive Differentiation

6.1 vs. NetDocs AI

Advantage:

- Your system is standalone (not tied to NetDocs)

- Can integrate with NetDocs via API (if needed) Will be in phase 2

- Firm-specific learning (gets smarter with every use)

Demo Message: "NetDocs is great for document management, but it doesn't learn YOUR firm's preferences. We do."

6.2 vs. Spellbook AI

Advantage:

- Not limited to Word (works with any format)

- Integrates firm history (Spellbook doesn't)

- Customizable due diligence (Spellbook is generic)

Demo Message: "Spellbook is impressive for general drafting, but it doesn't know Grubman. We learn from every contract you've ever done."

6.3 vs. Harvey AI

Advantage:

- Built for transactional law (Harvey is litigation-focused)

- Faster drafting (Harvey is research-heavy)

- Client history integration (Harvey doesn't have this)

Demo Message: "Harvey is excellent for research and litigation. We're built specifically for what YOU do: transactional work and due diligence."  Leverage Harvey if needed and we can integrate id needed.

7. Implementation Phases

7.1 Phase 1: Core Demo (Days 1-2)

Day 1 Goals:

- ✅ Basic Streamlit UI working

- ✅ Contract drafting with 2 templates

- ✅ Firm history search (3 sample contracts)

- ✅ Draft generation showing highlights

Day 2 Goals:

- ✅ Due diligence module working

- ✅ Risk scoring algorithm

- ✅ Report generation

- ✅ Test with 2 sample contracts

7.2 Phase 2: Polish & Testing (Days 3-4)

Day 3 Goals:

- ✅ Add Grubman branding (logo, colors)

- ✅ Smooth transitions and loading states

- ✅ Test all demo scenarios 5x each

- ✅ Create backup video recording

Day 4 Goals:

- ✅ Final testing on presentation laptop

- ✅ Troubleshoot any issues

- ✅ Practice demo 3x

- ✅ Deploy to Streamlit Cloud (backup)

8. Risks & Mitigation

8.1 Technical Risks

Risk: API rate limits during demo Mitigation:

- Pre-cache results for demo scenarios

- Use local mock responses as fallback

- Have pre-recorded video backup

Risk: Slow performance during live demo Mitigation:

- Optimize code for speed (< 30 second response times)

- Pre-warm system before demo

- Use faster models (Claude Haiku) for non-critical tasks

Risk: WiFi failure at client site Mitigation:

- Run demo locally (no WiFi needed)

- Mobile hotspot backup

- Pre-recorded video as last resort

8.2 Business Risks

Risk: Larry Shire prefers competitor Mitigation:

- Emphasize firm-specific learning (competitors don't have)

- Show tangible time savings (3 hours → 5 minutes)

- Offer pilot program (low commitment)

Risk: "Looks too complex to implement" Mitigation:

- Emphasize: "We handle all setup"

- Show: "Works Day 1 with your existing contracts"

- Offer: "2-week pilot with full support"

9. Success Metrics

9.1 Demo Success

Must Achieve:

- ✅ Demo runs without errors

- ✅ Response times < 30 seconds

- ✅ Larry Shire says "impressive" or "interesting"

- ✅ Requests follow-up meeting

Should Achieve:

- ✅ Grubman team asks detailed questions

- ✅ Compares favorably to NetDocs/Spellbook/Harvey

- ✅ Requests pricing information

- ✅ Mentions specific use cases they'd want

9.2 Conference Presentation Success

Must Achieve:

- ✅ Audience engagement (questions, nods)

- ✅ Demo works flawlessly

- ✅ Clear explanation of AI approach

Should Achieve:

- ✅ 5+ business cards collected

- ✅ 3+ follow-up meeting requests

- ✅ Social media mentions

10. Deliverables

10.1 For Grubman Demo

- Working Streamlit Application

  - Contract drafting module

  - Due diligence review module

  - Professional UI with Grubman branding

- Sample Data

  - 5 contract templates

  - 10 firm history contracts

  - 15 client profiles

  - Due diligence checklist

- Demo Script

  - Scenario 1: Draft NDA walkthrough

  - Scenario 2: Due diligence review walkthrough

  - Talking points for competitive differentiation

- Backup Materials

  - Pre-recorded demo video

  - Presentation slides

  - One-page handout

10.2 For Conference (End of Month)

- Enhanced Demo

  - Additional polish and animations

  - More sample contracts

  - Audience interaction features

- Presentation Materials

  - Conference slides

  - Live demo script

  - Q&A preparation

11. Open Questions for Review

Before proceeding to Design Document, please confirm:

- Do you have access to:

  - Eric Sacks' actual due diligence checklist? (Or should I create a standard one?)

  - Sample Grubman contracts? (Or should I create realistic synthetic contracts?)

  - Grubman branding assets (logo, colors)?

- Technology preferences:

  - Claude API or OpenAI API? (I recommend Claude 3.5 Sonnet for legal reasoning)

  - Local deployment only, or also cloud backup?

- Demo scope:

  - Focus on ONE use case done excellently, or BOTH use cases done well?

  - 15-minute demo (deep dive) or 30-minute demo (comprehensive)?

- Competitive positioning:

  - Should we directly compare to NetDocs/Spellbook/Harvey in demo?

  - Or position as "complementary" rather than "replacement"?

- Post-demo:

  - Are you offering a pilot program?

  - What's the pricing model (per-user, per-contract, flat fee)?

12. Next Steps

Upon approval of this requirements document:

- ✅ Create detailed Design Document (architecture, UI mockups, data models)

- ✅ Build Phase 1: Core demo (Days 1-2)

- ✅ Build Phase 2: Polish & testing (Days 3-4)

- ✅ Final walkthrough and handoff

Timeline:

- Requirements review: Today (Oct 14)

- Design document: Tomorrow (Oct 15)

- Development: Oct 15-17

- Testing & polish: Oct 17-18

- Demo ready: Oct 18

Appendix A: Leveraging Existing Work

From Your Contract Analyzer Code:

- ✅ Multi-agent architecture (CrewAI framework)

- ✅ Risk pattern library (30+ legal patterns)

- ✅ Risk scoring algorithm (0.0-1.0 scale)

- ✅ Streamlit UI (professional interface)

- ✅ Agent task definitions (Parser, Classifier, Risk Detector, Reporter)

From Microsoft Contract Processing Accelerator:

- ✅ Template management approach (metadata + full text)

- ✅ Search and summarize pattern (finding existing contracts)

- ✅ Document manipulation flow (generate → review → approve)

New Components to Build:

- ⚠️ Firm history semantic search (vector database integration)

- ⚠️ Client-specific learning (preference tracking)

- ⚠️ Due diligence checklist engine (Eric Sacks' process)

- ⚠️ Conflict detection (cross-reference existing obligations)

- ⚠️ Grubman-specific branding (professional polish)