Grubman Contract Assistant - Requirements Document

Version: 1.0 (Simplified for 4-Day Delivery)
Date: October 14, 2025
Client: Grubman Shire Meiselas & Sacks
Delivery Date: October 18, 2025 (Demo Ready)
Demo Duration: 30 minutes with Larry Shire

1. Executive Summary

1.1 Project Goal

Build a working AI-powered contract assistant that demonstrates two critical capabilities for Grubman's transactional law practice:

- Smart Contract Drafting - Generate NDAs and contracts using firm history and previous agreements

- Automated Due Diligence - Review contracts against Eric Sacks' due diligence checklist

1.2 Strategic Context

- Grubman is evaluating NetDocs AI, Spellbook AI, and Harvey AI

- They are a transactional law firm (entertainment, contracts, deals - NOT litigation)

- Partners are attracted to polished, working demos

- Larry Shire (key decision-maker) wants a 30-minute comparison demo

- Timeline is NON-NEGOTIABLE: Must demo by October 18, 2025

1.3 Success Criteria (Must Have)

- ✅ Demo runs without errors during 30-minute presentation

- ✅ Shows clear time savings over manual processes

- ✅ Demonstrates firm-specific learning (uses client history)

- ✅ Addresses Eric Sacks' due diligence requirements

- ✅ Professional UI that compares favorably to competitors

- ✅ Larry Shire says "impressive" and requests follow-up meeting

1.4 Out of Scope (Phase 2)

- ❌ NetDocs integration (will be Phase 2)

- ❌ Patent-protected features (parallel processing, statistical bounds, etc.)

- ❌ Multi-agent orchestration (unnecessary complexity for demo)

- ❌ Cryptographic audit trails (Phase 2)

- ❌ Conflict detection across all client obligations (Phase 2)

2. Core Use Cases (FOCUS)

2.1 Use Case #1: Contract Drafting from Firm History

User Story:
As a Grubman attorney
I want to generate a new NDA or contract by referencing previous agreements for similar clients
So that I can draft contracts 10x faster while maintaining firm standards

Functional Requirements:

FR-1.1: Template Selection

- System provides 3 standard Grubman templates:

  - Mutual NDA (for partnerships/collaborations)

  - One-Way NDA (for vendors/service providers)

  - Service Agreement (for consulting/representation)

- Each template includes firm-standard language and structure

- Templates are pre-loaded and immediately available

FR-1.2: Client Context Input

- User enters:

  - Client name

  - Client industry (e.g., "Music Artist", "Film Production", "Sports")

  - Contract type (from dropdown)

  - Key deal terms (parties, scope, dates)

- Simple form interface (5 fields max)

FR-1.3: Firm History Search (Simplified for Phase 1)

- System searches pre-loaded firm history for:

  - Previous contracts with same client name (exact match)

  - Contracts from same industry category

  - Standard firm templates

- Returns top 3 most relevant previous agreements

- Shows simple match explanation ("Similar industry: Music Artist")

Phase 2 Enhancements:

- Advanced semantic search with vector embeddings

- Similarity scoring (0.0-1.0)

- "Find contracts where X clause was used"

- Cross-reference multiple client attributes

- Learn from usage patterns over time

FR-1.4: Intelligent Draft Generation

- System generates complete draft by:

  - Starting with firm template

  - Incorporating client-specific clauses from previous agreements

  - Inserting user-provided deal terms

  - Maintaining consistent formatting

- Generation completes in < 30 seconds

- Draft is immediately editable

FR-1.5: Draft Review Interface (Simplified for Phase 1)

- Generated draft displays in text editor

- Basic highlighting:

  - Different sections are clearly separated

  - User must review and complete all sections

- User can:

  - Edit any section inline

  - Copy to clipboard

  - Download as TXT or basic DOCX

Phase 2 Enhancements:

- Advanced highlighting system:

  - 🟢 Green: Standard firm language

  - 🟡 Yellow: Adapted from previous agreements

  - 🔴 Red: User must complete

- View source of each clause ("From Beyoncé NDA, 2024")

- Mark sections as "approved for future use"

- Professional DOCX formatting with styles

- PDF export with firm letterhead

Performance Requirements:

- Draft generation: < 30 seconds

- Firm history search: < 5 seconds (simple keyword match)

- No errors or crashes during demo

Phase 2 Performance Targets:

- Advanced semantic search: < 2 seconds

- Risk score calculation: < 1 second per clause

- Real-time clause provenance tracking

Demo Scenario:

Input:

- Client: "Taylor Martinez (Recording Artist)"

- Contract Type: "Mutual NDA"

- Industry: "Music"

- Scope: "Discussing representation agreement"

Expected Output (Phase 1 - Simplified):

- System shows: "Found 2 matching agreements: Drake NDA (Music),

Beyoncé NDA (Music)"

- Generates complete NDA in 20-30 seconds

- Draft displays in editable text area

- User can review, edit, and download

- Downloads as basic DOCX

Demo Message: "What used to take 45 minutes now takes 5 minutes"

Phase 2 Enhancements:

- Sophisticated highlighting (green/yellow/red)

- Clause provenance tracking ("from Drake NDA")

- Learning from approved edits

- Professional PDF output

2.2 Use Case #2: Due Diligence Contract Review

User Story:
As a Grubman attorney (especially Eric Sacks)
I want to review contracts against our due diligence checklist
So that I can quickly identify risks and make informed recommendations

Functional Requirements:

FR-2.1: Contract Upload

- User uploads contract file:

  - Supported formats: PDF, DOCX, TXT

  - Max file size: 10 MB

  - Drag-and-drop or file browser

- System extracts text and displays preview

- Processing time: < 10 seconds

FR-2.2: Due Diligence Checklist Engine

- System implements Eric Sacks' due diligence checklist:

  - Party Identification - Who are the parties? Any red flags?

  - Financial Terms - Payment amounts, schedules, penalties

  - Liability & Indemnification - Caps, exclusions, insurance

  - Termination Rights - Notice periods, cause, consequences

  - Intellectual Property - Ownership, licensing, restrictions

  - Confidentiality - Scope, duration, exceptions

  - Regulatory Compliance - Industry-specific requirements

  - Dispute Resolution - Jurisdiction, arbitration, governing law

  - Material Adverse Changes - Force majeure, change of control

  - Conflicts of Interest - Related parties, competing obligations

FR-2.3: Automated Contract Analysis

- System automatically:

  - Parses document structure

  - Extracts and categorizes clauses

  - Maps clauses to checklist items

  - Identifies missing checklist items

  - Flags high-risk provisions

  - Compares to market standards

- Analysis completes in < 2 minutes

FR-2.4: Risk Scoring (Phase 2 - Advanced Feature)

- Each checklist item receives risk assessment:

  - 🔴 Critical (0.85-1.0): Requires immediate attention

  - 🟠 High (0.60-0.84): Should negotiate

  - 🟡 Medium (0.40-0.59): Review recommended

  - 🟢 Low (0.0-0.39): Acceptable

- Overall contract risk score (0.0-1.0 scale)

- Issues prioritized by severity and financial impact

Phase 1 Simplified Approach:

- Flag issues as: Critical / High Priority / Medium Priority

- No numeric risk scores (simpler for demo)

- Manual categorization based on pattern matching

FR-2.5: Due Diligence Report (Simplified for Phase 1)

- System generates basic report with:

  - Executive Summary - Overall risk level (Critical/High/Medium/Low), top 3 concerns

  - Checklist Status - List showing completed vs missing items

  - Critical Issues - Detailed analysis with:

    - Specific clause reference (e.g., "Section 7.2")

    - Why it's problematic

    - Recommended action

  - Missing Provisions - What should be added

- Report displayed on screen (HTML format)

Phase 2 Enhancements:

- Visual checklist dashboard with charts

- Market standard comparisons (requires market data)

- Favorable terms analysis

- Professional PDF export with formatting

- Suggested redline language

Performance Requirements:

- Contract analysis: < 2 minutes

- Report generation: < 30 seconds (display on screen, not PDF)

- Accurate identification of major issues (critical/high priority)

Phase 2 Performance Targets:

- 90%+ accuracy on critical issue detection (with validation)

- Sub-second clause categorization with ML models

- Professional PDF generation with charts and formatting

Demo Scenario:

Input:

- Upload: Vendor Services Agreement (PDF, 45 pages)

- Run due diligence review

Expected Output (Phase 1 - Simplified):

- Analysis completes in 90-120 seconds

- Overall Assessment: HIGH RISK (based on critical issues found)

- Checklist Status: Shows which categories have issues

- Top 3 Concerns:

1. 🔴 Unlimited Liability (Section 7.2)

"You must indemnify vendor for 'any and all claims' with no cap"

Recommendation: Add liability cap, exclude vendor negligence

2. 🟠 One-Sided Termination (Section 10.1)

"Vendor may terminate at any time with 30 days notice"

Recommendation: Make termination rights mutual

3. 🟡 Payment Terms (Section 3.4)

"60-day payment terms"

Recommendation: Negotiate to net 30

- Display report on screen

- Copy to clipboard or save as TXT

Demo Message: "What used to take 3 hours now takes 5 minutes.

Eric's checklist is automated."

Phase 2 Enhancements:

- Numeric risk scores (0.0-1.0)

- Visual dashboard with charts

- Market standard comparisons

- Professional PDF report with formatting

- Suggested redline language

3. Technical Architecture (Simplified)

3.1 Technology Stack

Core Platform:

- Base Code: ContractIQ (GitHub) - adapt basic structure, but simplify heavily

- Programming Language: Python 3.11+

- Web Framework: Streamlit (for rapid UI development)

- AI/LLM: OpenAI GPT-4 (via API) for text generation and analysis

Phase 1 Note: We'll use ContractIQ as reference but build a much simpler version without vector database complexity.

Document Processing:

- PDF: PyMuPDF (fitz)

- DOCX: python-docx

- Text Extraction: Built into above libraries

Search & Retrieval:

- Vector Database: ChromaDB (local, simple, fast) (Phase 2 - use simple keyword search for Phase 1)

- Embeddings: OpenAI text-embedding-ada-002 (Phase 2)

- Semantic Search: Built into ChromaDB (Phase 2)

Phase 1 Approach:

- Simple keyword/industry matching for firm history

- No vector embeddings (saves setup time and API costs)

- Adequate for demo purposes

Deployment:

- Primary: Local laptop (Windows/Mac) (Consider Cloud VM or VDI???)

- Backup: Streamlit Cloud (internet access required)

- Fallback: Pre-recorded video

3.2 System Architecture

┌─────────────────────────────────────────────────────────┐

│                    USER INTERFACE                       │

│              (Streamlit Web Application)                │

│                                                         │

│  Tab 1: Draft Contract  │  Tab 2: Review Contract      │

└─────────────────────────────────────────────────────────┘

↓

┌─────────────────────────────────────────────────────────┐

│               CONTRACT PROCESSING ENGINE                │

│                                                         │

│  • Document Parser (PDF/DOCX → Text)                   │

│  • Template Library Manager                             │

│  • Simple Keyword Search (Phase 1)                      │

│  • Clause Extraction & Categorization                   │

│  • Basic Risk Flagging (Critical/High/Medium)           │

└─────────────────────────────────────────────────────────┘

↓

┌─────────────────────────────────────────────────────────┐

│                   DATA & KNOWLEDGE                      │

│                                                         │

│  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐ │

│  │  Template    │  │  Firm        │  │  Due Dil.    │ │

│  │  Library     │  │  History     │  │  Checklist   │ │

│  │  (3 docs)    │  │  (JSON)      │  │  (Dict)      │ │

│  └──────────────┘  └──────────────┘  └──────────────┘ │

│                                                         │

│  Phase 2: Replace JSON with ChromaDB vector database   │

└─────────────────────────────────────────────────────────┘

↓

┌─────────────────────────────────────────────────────────┐

│                    EXTERNAL APIS                        │

│                                                         │

│  • OpenAI GPT-4 (contract generation, analysis)        │

│  Phase 2: Add embeddings API for semantic search       │

└─────────────────────────────────────────────────────────┘

3.3 Data Requirements

Template Library (3 documents):

- Mutual NDA - Grubman standard

- One-Way NDA - Grubman standard

- Service Agreement - Grubman standard

Firm History (10 previous agreements):

- 3-4 Music industry NDAs (Drake, Beyoncé, etc.)

- 2-3 Film production agreements

- 2-3 Sports representation contracts

- 1-2 Service agreements with entertainment clients

Client Database (15 clients):

- Mix of music artists, film production, sports, corporate

- Include: name, industry, deal history, notes

Due Diligence Checklist:

- Eric Sacks' actual checklist (if available) OR

- Standard transactional law due diligence checklist (10 categories)

4. Demo Scenarios

4.1 Scenario 1: Draft NDA for New Music Client (10 minutes)

Setup:

- User: Grubman attorney

- Client: New recording artist (similar to existing clients)

- Task: Need NDA before discussing representation

Demo Flow:

- Attorney opens "Draft Contract" tab

- Selects template: "Mutual NDA"

- Enters client info:

  - Name: "Jordan Rivera"

  - Industry: "Music Artist"

  - Scope: "Representation discussions"

- System searches firm history (5 seconds)

- Shows: "Found 3 similar agreements: Drake, Beyoncé, Kendrick Lamar"

- Generates draft in 15 seconds

- Draft appears with highlights:

  - Green: Standard clauses (95%)

  - Yellow: Music-specific clauses (4%)

  - Red: Fill in dates/details (1%)

- Attorney makes 2 minor edits

- Downloads PDF

Key Message: "What used to take 45 minutes now takes 5 minutes. Every approved edit makes the system smarter for the whole firm."

4.2 Scenario 2: Due Diligence Review (15 minutes)

Setup:

- User: Eric Sacks (or attorney on his team)

- Document: 45-page vendor services agreement

- Task: Quick due diligence before client meeting

Demo Flow:

- Attorney opens "Review Contract" tab

- Uploads vendor agreement PDF

- System analyzes for 90 seconds (shows progress bar)

- Results appear:

  - Overall Risk Score: 0.67 (HIGH)

  - Checklist Dashboard: 7/10 green, 2 yellow, 1 red

  - Top 3 Concerns:

    - Unlimited Liability (Section 7.2) - CRITICAL

    - One-Sided Termination (Section 10.1) - HIGH

    - 60-Day Payment Terms (Section 3.4) - MEDIUM

- Attorney clicks "Critical Issue #1" to see:

  - Exact contract language

  - Why it's problematic

  - Market standard alternative

  - Suggested redline

- Attorney generates full PDF report (30 seconds)

- Downloads report for client

Key Message: "What used to take 3 hours now takes 5 minutes. Nothing gets missed - Eric's checklist is automated. You can focus on strategy, not searching for needles in 45-page haystacks."

5. Competitive Differentiation

5.1 vs. NetDocs AI

Our Advantages:

- Standalone system (not tied to NetDocs) (Will be integrated)

- Firm-specific learning (gets smarter with every use)

- Customizable checklist (Eric Sacks' actual process)

Demo Message: "NetDocs is great for document management, but it doesn't learn YOUR firm's preferences. We do." – Compliments and get more value from NetDocs investment

5.2 vs. Spellbook AI

Our Advantages:

- Works with any format (not limited to Word) (Start with txt, pdf, docx)

- Integrates firm history (Spellbook doesn't)

- Customizable due diligence (Spellbook is generic)

Demo Message: "Spellbook is impressive for general drafting, but it doesn't know Grubman. We learn from every contract you've ever done."

5.3 vs. Harvey AI

Our Advantages:

- Built for transactional law (Harvey is litigation-focused)

- Faster drafting (Harvey is research-heavy)

- Client history integration (Harvey doesn't have this)

Demo Message: "Harvey is excellent for research and litigation. We're built specifically for what YOU do: transactional work and due diligence."

6. Implementation Phases

6.1 4-Day Sprint Breakdown

Day 1: Setup & Foundation

- Clone ContractIQ from GitHub

- Install dependencies

- Setup OpenAI API

- Create 3 Grubman templates

- Build sample firm history (10 contracts)

- Customize UI branding

Day 2: Contract Drafting Feature

- Implement template selection

- Build firm history search

- Create draft generation flow

- Add highlighting system

- Test with 3 scenarios

Day 3: Due Diligence Feature

- Implement Eric Sacks' checklist

- Build automated analysis

- Create risk scoring

- Generate PDF reports

- Test with 3 contracts

Day 4: Polish & Practice

- UI polish (progress bars, animations)

- Add sample contracts (quick demo)

- Practice 30-minute demo 3x

- Record backup video

- Deploy to Streamlit Cloud (backup)

6.2 What Gets Deferred to Phase 2

Advanced Features (Not for Demo):

- NetDocs API integration

- Advanced semantic search with vector embeddings

- Numeric risk scoring (0.0-1.0 scale)

- Visual dashboards and charts

- Market standard comparisons (requires market data)

- Advanced conflict detection across all contracts

- Clause provenance tracking ("from Drake NDA")

- Learning from approved edits

- Professional PDF export with formatting

- Patent-protected features:

  - Parallel processing algorithms

  - Statistical confidence bounds

  - Cryptographic audit trails

  - Minimax optimization

  - Multi-agent orchestration

Why Phase 2: These features are impressive but add weeks of development time and complexity that isn't necessary to prove core value in a 30-minute demo.

7. Success Metrics

7.1 Demo Day Success (Must Achieve)

- ✅ Demo runs without errors

- ✅ Both scenarios complete successfully

- ✅ Response times < 30 seconds (draft generation)

- ✅ Response times < 2 minutes (due diligence analysis)

- ✅ Larry Shire says "impressive" or "interesting"

- ✅ Grubman requests follow-up meeting

7.2 Technical Validation (Before Demo)

- ✅ 10 test runs with no crashes

- ✅ All 3 templates generate correctly

- ✅ Firm history search returns relevant results

- ✅ Due diligence identifies 90%+ of critical issues

- ✅ PDF reports generate correctly

- ✅ UI is professional and polished

8. Risks & Mitigation

8.1 Technical Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| No Eric Sacks checklist by Day 2 | HIGH | Use standard transactional DD checklist |
| No sample Grubman contracts | HIGH | Create synthetic but realistic contracts |
| OpenAI API failure during demo | HIGH | Pre-cache results, have mock responses |
| WiFi failure at demo location | MEDIUM | Run locally (no WiFi needed), mobile hotspot backup |
| Slow performance (>30 sec) | MEDIUM | Optimize code, pre-warm system, use shorter test docs |

8.2 Business Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| "Just another AI tool" perception | HIGH | Emphasize firm-specific learning, show time savings with numbers |
| "Too complex to implement" concern | MEDIUM | Emphasize "We handle all setup", show Day 1 value |
| Prefer competitor | MEDIUM | Position as complementary, not replacement |
| Budget concerns | LOW | Show ROI (lawyer time saved), offer pilot |

9. Deliverables

9.1 For Demo Day (October 18) Need working by then demo is first week of November

- Working Application

  - Streamlit web app running locally

  - Contract drafting module (Tab 1)

  - Due diligence review module (Tab 2)

  - Grubman branding (logo, colors) or Airiam????

- Sample Data Loaded

  - 3 contract templates

  - 10 firm history documents

  - 15 client profiles

  - Eric Sacks' due diligence checklist

- Demo Materials

  - 30-minute demo script

  - Two prepared scenarios

  - Talking points document

  - Competitive differentiation slides

- Backup Materials

  - Pre-recorded demo video (if live demo fails)

  - PDF of sample outputs

  - One-page handout for Larry Shire

9.2 Post-Demo Documentation

- Technical architecture document

- User guide (for Grubman attorneys)

- Phase 2 roadmap (NetDocs integration, etc.)

- Pricing proposal

10. Open Questions for Client

URGENT - Need answers by October 15:

- Eric Sacks' Checklist

  - Do you have Eric Sacks' actual due diligence checklist?

  - If yes, can you share by end of day?

  - If no, can we use standard transactional DD checklist?

- Sample Contracts

  - Can you provide 2-3 sample Grubman contracts (redacted)?

  - If not, we'll create realistic synthetic versions

  - What industries should we focus on? (music, film, sports?)

- Branding Assets

  - Do you have logo files (PNG/SVG)?

  - What are official brand colors?

  - If not available, we'll use placeholder

- Demo Logistics

  - Confirmed date/time: October 18, 2025?

  - Who will attend besides Larry Shire?

  - Will this be in-person or virtual?

  - Do you have reliable WiFi at location?

- Scope Confirmation

  - Are the two use cases (drafting + DD) sufficient for demo?

  - Any other features Larry Shire specifically wants to see?

  - Is 30-minute demo the right duration?

11. Approval & Next Steps

11.1 Approval Checklist

Please confirm:

- [ ] Scope is appropriate (2 use cases, no Phase 2 features)

- [ ] 4-day timeline is acceptable

- [ ] Demo scenarios match your needs

- [ ] Success criteria are clear

- [ ] You will provide Eric Sacks' checklist (or approve standard)

- [ ] You will provide sample contracts (or approve synthetic)

11.2 Next Steps Upon Approval

- Immediate (Today):

  - Obtain Eric Sacks' checklist

  - Get sample contracts or approval to create synthetic

  - Get branding assets or approval for placeholders

- Tomorrow (October 15):

  - Create detailed Design Document

  - Identify exact GitHub repos to use

  - Define step-by-step implementation guide

- October 15-17:

  - Execute 4-day sprint

  - Daily check-ins on progress

- October 18:

  - Final walkthrough internally

  - Demo with Larry Shire first week of November

12. Document Control

Prepared By: AI Development Team
Date: October 14, 2025
Version: 1.0 (Simplified)

Reviews Required:

- [ ] Project Sponsor

- [ ] Technical Lead

- [ ] Grubman Point of Contact (Larry Shire's team)

Next Document: Design Document (upon approval of requirements)

Appendix A: Why This Scope is Achievable in 4 Days

What we're NOT building in Phase 1 (saves 2+ weeks):

- ❌ Vector database / semantic search (simple keyword matching is fine)

- ❌ Numeric risk scoring algorithms (0.0-1.0) - just flag Critical/High/Medium

- ❌ Visual dashboards with charts (text-based reports are fine)

- ❌ Advanced highlighting systems (green/yellow/red) - basic sections are fine

- ❌ Clause provenance tracking - not needed for demo

- ❌ Multi-agent orchestration (unnecessary complexity)

- ❌ Patent-protected algorithms (Phase 2)

- ❌ NetDocs integration (Phase 2)

- ❌ Custom LLM fine-tuning (use GPT-4 or other LLM as-is)

- ❌ Professional PDF generation with formatting (simple text/DOCX is fine)

- ❌ Market comparison data (requires external data sources)

What we ARE building (minimal viable demo):

- ✅ Simple Streamlit UI with 2 tabs (We made use other framework after testing)

- ✅ Template-based contract generation with GPT-4 or other simple LLM

- ✅ Basic firm history matching (keyword/industry)

- ✅ Checklist-based due diligence review

- ✅ Critical issue flagging (pattern matching)

- ✅ Basic text report output

- ✅ Professional appearance and branding

Realistic Timeline:

- Day 1: Setup + Template Creation + Basic UI (6-8 hours)

- Day 2: Contract Drafting (simple GPT-4 prompts) (8 hours)

- Day 3: Due Diligence (pattern matching + GPT-4) (8 hours)

- Day 4: Polish + Practice (6-8 hours)

- Total: 28-32 hours of focused work

This is DOABLE because:

- We're building from scratch with simple architecture (no complex dependencies)

- Using only proven, simple technologies (Streamlit + GPT-4 + basic Python)

- Scope is limited to 2 use cases with simplified features

- No integration with external systems

- No vector databases or semantic search complexity

- Demo quality, not production quality

- Leveraging GPT-4's  or other LLM intelligence instead of building complex algorithms